Minutes for Team 6

## Call to Order

A weekly meeting of Team minutes was held on 01-04-25 In Person at Bradford uni. It began at 14:30 and was presided over by Ahmad Ghrewi with Fizan Anjum as secretary.

## Attendees

All group members other than Ali Haider and Dan Nicholson

## Agenda

To discuss the following action items and updates:

* Unit testing progress and setup
* Dashboard finalization and updates
* OpenAuth0 integration and bug fixes
* Website bug fixes and UI improvements
* Report preparation and deadlines

## Discussions

The team discussed the importance of unit testing, especially in relation to the core features of the website such as login, task management, and the OpenAuth0 integration. Daniel and Ahmad were initially tasked with completing the unit tests, focusing on critical functionality to ensure the system works as expected.

**Dashboard Completion:**  
Fizan confirmed that he would finalize the dashboard, addressing any remaining issues or updates needed. This includes ensuring that the project tracking features, and task status functionalities are fully operational.

**OpenAuth0 Integration:**  
Zakir highlighted that the OpenAuth0 integration still had some bugs that needed fixing. He committed to resolving these issues and completing the implementation to ensure smooth authentication for the users. This will be a priority in the coming days to avoid any delays.

**Website Bugs:**  
Zakir also discussed the need to address several outstanding bugs on the website. These bugs include UI inconsistencies and minor functionality issues, which need to be fixed to ensure the platform is stable for the final submission.

## Action Items

**Action Items**

**Zakir Khan:**

* Fix remaining bugs on the website, including issues related to the OpenAuth0 implementation.
* Complete the final steps for integrating OpenAuth0, ensuring it is fully functional.

**Fizan Anjum:**

* Finalize the dashboard, including any pending features or bug fixes related to the task status and project tracking functionalities.

**Daniel Nicholson:**

* Work with Ahmad on completing the unit testing for the website functionalities, especially focusing on login and task management systems.
* Ensure the unit tests are set up correctly and handle any test failures that arise.

**Ahmad Ghrewi:**

* Collaborate with Daniel to complete unit testing for the website, ensuring all critical areas such as OpenAuth0 integration, task management, and login functionalities are properly tested.

|  |  |  |
| --- | --- | --- |
| Fizan Anjum |  | 06.04.25 |
| Secretary |  | Date of Approval |