Minutes for Team 6

## Call to Order

A weekly meeting of Team minutes was held on 03-04-25 over MS Teams online. It began at 13:00 and was presided over by Ahmad Ghrewi with Fizan Anjum as secretary.

## Attendees

All group members other than Ali Haider and Tom Kershaw were present.

## Agenda

To discuss the following action items and updates:

* Finalizing the Open Authentication integration
* Task management system updates
* Unit testing challenges and progress
* Email notification system functionality
* Code inspection and documentation
* Preparing for final submission on 11-04-25

## Discussions

* **Zakir Khan** provided an update on the integration of MySQL and Open Authentication. He explained how the new authentication system verifies users via email, bypassing password validation for now.
* **Dashboard Update:** Fizan implemented a bar chart to track project statuses, filtering options for task view, and light/dark mode functionality.
* **Task Management:** A task creation feature was demonstrated, showing successful email notifications (though email sending isn’t fully functional yet).

## Action Items

**Zakir Khan**:

* Finalize and fix the task logs page.
* Address the issue with the disabled accounts not clearing the session.
* Finish updating the MySQL database and Open Authentication setup.
* Implement the email notification system for task creation and updates, and ensure it works with the Open Auth system.

**Fizan Anjum**:

* Continue work on the unit testing for the Open Auth integration and ensure the tests are running properly with the new authentication system.
* Finalize the dashboard functionalities, including the bar chart and task filtering system.

**Murtaza**:

* Finalize the email notification system for task updates (task title, description, priority, due date).
* Perform code inspection, focusing on non-object-oriented code like HTML and CSS.
* Address any minor bugs or issues related to email functionality.

**Ahmad Ghrewi**:

* Work on drafting the final project report.
* Ensure all documentation and acceptance testing are completed and ready for submission.

|  |  |  |
| --- | --- | --- |
| Fizan Anjum |  | 06.04.25 |
| Secretary |  | Date of Approval |