Minutes for Team 6

## Call to Order

A weekly meeting of Team 6 was held on 25-03-25 at 14:30 in the lab. The meeting was presided over by Ahmad Ghrewi with Fizan Anjum as secretary.

## Attendees

All group members other than Ali Haider

## Agenda

To discuss the following action items and updates:

* Review of tasks and deadlines

## Discussions

The team reviewed progress on their respective tasks. Everyone was still at similar points in their work, and all were focused on completing their assignments.

**Zakir** demonstrated the multi-user task assignment feature, which is now functional.

The **dashboard** remains in progress, with some work still to be done on updating the UI and task tracking.

Unit testing was discussed as an ongoing task. It was emphasized that unit tests need to be prioritized in the coming days.

**Fizan** will finalize the **dashboard** updates, focusing on task status tracking and visual project health.

## Action Items

**Zakir Khan:**

* Finalize **OpenAuth0** implementation and ensure user login and session handling are secure.
* Work on fixing any **bugs** related to task assignment and dashboard display.
* Implement **email functionality** for user registration and login.
* Assist in completing the **dashboard UI**, ensuring it is ready for review.

**Fizan Anjum:**

* Complete the **dashboard** updates, including task tracking and project status visualization.
* Finish integrating **search functionality** for tasks and improve UI interactions.
* Continue working on the **task filtering options** (by priority, status, etc.).

**Daniel Nicholson:**

* Begin writing **unit tests** for core website functionality, focusing on task management, user login, and OpenAuth0 integration.
* Continue working on the **search functionality** and explore any potential issues with data retrieval from the database.

**Murtaza Murtaza:**

* Work on implementing the **email notification system** for task updates.
* Collaborate with Zakir to ensure email functionality is tested and operational.
* Assist with **error handling** and **debugging**.

**Ahmad Ghrewi:**

* Collaborate with Daniel on writing **unit tests** and ensure test coverage is thorough.
* Assist with debugging any issues with **user authentication** or **task creation**.
* Begin drafting the **project report** for final submission.

|  |  |  |
| --- | --- | --- |
| Fizan Anjum |  | 27.03.25 |
| Secretary |  | Date of Approval |